## Slide 1: Unit 5041: Engineering Project
Week 1: Choose an individual project + define scope + start evidence
Notes: This unit assesses engineering delivery: spec → plan → build/simulate/test → evaluate → communicate.
You are marked on evidence, not effort.

## Slide 2: What you will achieve by end of Week 8
A finished individual project (hardware or MATLAB)
Measurable objectives + acceptance criteria
Jira plan + weekly status evidence
Technical report + presentation + PD + reflection/action plan
Notes: Works once” is not enough: we need repeatable tests/simulation runs and documented results

## Slide 3: Unit structure: LO1–LO4

## Slide 4: Unit structure: LO1–LO4
LO1: propose project (ethics/regulation/risk)
LO2: plan using PM software/tools (Jira) + KPIs
LO3: execute plan + evidence + technical report + critical evaluation
LO4: presentation + feedback + reflection/PD
Notes: LO1 = “what and why” + safe/responsible framing.
LO2 = “how you will deliver and measure success”.
LO3 = “do it, prove it, explain it”.
LO4 = “communicate and improve”

## Slide 5: Individual project pathways (pick one)
Path A: MATLAB simulation/model-based
Path B: hardware (embedded/mechatronics)
Notes: Both paths can achieve Distinction if objectives, KPIs, test/validation, and evaluation are strong.
The difference is evidence type: plots/logs vs photos/wiring/code + logs.

## Slide 6: What changes between Pass/Merit/Distinction?
Pass: required artefacts exist
Merit: comprehensive planning + consistent progress evidence
Distinction: measurable KPIs + critical analysis + justified recommendations + clear ethics/legislation/risk impact
Notes: Distinction is about judgement: trade-offs, evaluation criteria, and explaining variances.

## Slide 7
Notes: How do you fit an elephant in a fridge? If the fridge is smaller than the elephant

## Slide 8: Scope control (the main failure mode)
Too big → no results
Too small → not Level 5
Unmeasurable → no evaluation
You must be able to finish, test, and evaluate within 8 weeks.

## Slide 9: A good project brief (P1) in one slide
Problem + user/stakeholder
Proposed solution
Constraints (time, safety, tools)
Why it matters
Notes: If you can’t explain it clearly, you can’t assess it.

## Slide 10: Requirements vs design decisions
Requirement = what the system must do
Design decision = how you implement it
Tests verify requirements
Hardware example: “Detect fault within 1s” vs “sample every 100ms with debounce 50ms”.
MATLAB example: “Rise time < X” vs “PID gains + solver settings”.

## Slide 11: Requirements vs design decisions
Requirement = what the system must do
Design decision = how you implement it
Tests verify requirements
Hardware example: “Detect fault within 1s” vs “sample every 100ms with debounce 50ms”.
MATLAB example: “Rise time < X” vs “PID gains + solver settings”.

## Slide 12: Evidence pack from Week 1
Bad
Start evidence early; don’t reconstruct later.
Good
LO1: research + risks + feasibility
LO2: Jira plan baseline + KPIs
LO3: logs/results + test plan + report sections
LO4: slides + feedback record + reflection/action plan

## Slide 13: Jira minimum viable setup (today)
Issue types: Task, Bug, Risk, Change, Decision, Status Report
Epics: LO1, LO2, Build/Model, Test/Validate, Report, Presentation
Weekly Status Report issue
Notes: Jira is your audit trail: plan vs actual, changes, risks, evidence links.

## Slide 14: In-class Activity 1 (individual): choose + refine project idea
In-class Activity 2 (individual): first-pass architecture/model diagram

## Slide 15
In-class Activity 1 (individual): choose + refine project idea
Notes: Force a measurable outcome: “What will you measure and what does good look like?”

## Slide 16: In-class Activity 1 (individual): choose + refine project idea
Write 3 candidate ideas
Score them (feasible, safe, measurable, interesting)
Pick 1 and write the first brief
Notes: Force a measurable outcome: “What will you measure and what does good look like?”

## Slide 17
In-class Activity 2 (individual): first-pass architecture/model diagram
Notes: Force a measurable outcome: “What will you measure and what does good look like?”

## Slide 18
https://app.diagrams.net/
Use this Website
Notes: Also Available on cloud.akbarq.com

## Slide 19: In-class Activity 2 (individual): first-pass architecture/model diagram
Inputs → processing/model/controller → outputs
Identify assumptions + constraints
This Photo by Unknown Author is licensed under CC BY
Notes: Hardware: include sensors/actuators/power and data flow.
MATLAB: include model blocks, controller/estimator, and outputs/plots.

## Slide 20: Evidence clinic checklist
NOW
Fix scope now: cut features, keep evaluation.
Feasible scope (8 weeks)
6+ measurable requirements drafted
Hazards/risks identified + safe approach
Jira project created + first tasks logged

## Slide 21: Between-week tasks (Week 1 → Week 2)
5+ sources secondary research
Draft background + stakeholder needs
Draft risks + feasibility table
Create draft SMART objectives
Update Jira with tasks + evidence links
Notes: Week 2 is LO1 writing; bring evidence, not opinions.

## Slide 22: Slide Title
Lorem Ipsum
Lorem ipsum dolor sit amet
Lorem Ipsum
Lorem ipsum dolor sit amet
Lorem Ipsum
Lorem ipsum dolor sit amet
Lorem Ipsum
Lorem ipsum dolor sit amet

## Slide 23: Slide Title
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Series 1 | 4.3 | 2.5 | 3.5 | 4.5
Series 2 | 2.4 | 4.4 | 1.8 | 2.8
Series 3 | 2 | 2 | 3 | 5
Lorem ipsum dolor sit amet, consectetur adipiscing elit, sed do eiusmod tempor incididunt ut labore et dolore magna aliqua. Ut enim ad minim veniam, quis nostrud exercitation ullamco laboris nisi ut aliquip ex ea commodo consequat.